# ISL WebRTC Integration — Phased Implementation Plan

Wiring the techbound repo's existing scaffolding into two complete, high-quality pipelines inside one live call: mic → STT → ISL gloss → 3D avatar, and camera → sign recognition → sentence → TTS.

## 0. What this plan assumes

This plan is written against the actual code in your uploaded zip (hackindia-ai-cybertech-hackathon-2026-techbound-main), not against its marketing README. Two things make this tractable instead of a from-scratch build:

- The WebRTC call, signaling, and UI shell are already real and working (apps/api Socket.io signaling + apps/web WebRTC engine, call state machine, captions UI). This is normally the hardest part of a project like this — you don't have to build it.

- A real trained ISL recognition model already exists in the repo, unused: apps/isl-engine (PyTorch hierarchical two-stream transformer, real checkpoints — best_model_new.pth, checkpoints/gating_model, checkpoints/group_0..2, labels.npy). It currently runs as a standalone Flask/Gradio app and is not wired into the live call at all.

Everything else in the current pipeline (speech→gloss, gloss→avatar, sign→sentence, sentence→voice) is an honestly-labelled placeholder: rule-based glossary, procedural avatar rig, browser-native STT/TTS. docs/GAP-AND-PLAN.md in your own repo already says this explicitly — it's worth re-reading before you present this anywhere.

The job is integration engineering, not research. The plan below treats it that way.

## 1. Seam-by-seam current state

| Seam | Current implementation | File(s) | Status |
| --- | --- | --- | --- |
| Mic → text | Browser Web Speech API | lib/speech/webSpeechProvider.ts | Works, but browser-dependent (not on Firefox), no accent robustness |
| Text → ISL gloss | Rule-based glossary (ADR-020) | lib/translation/* | Thin vocabulary, honestly labelled |
| Gloss → avatar motion | Procedural placeholder rig (ADR-018/019) | lib/avatar/*, separately apps/signify (relationship to apps/web unverified) | No real ISL animation assets |
| Camera → hand landmarks | Real MediaPipe landmarks, client-side | lib/vision/mediapipeAdapter.ts | Real and fine as-is |
| Landmarks → sign classification | Heuristic, untrained (trained = false by design) | lib/vision/classifier.ts | Not wired to apps/isl-engine's real trained model at all |
| Sign gloss → sentence | Not implemented client-side | — | apps/isl-engine/sentence_model.py exists but is unwired |
| Sentence → voice | Browser SpeechSynthesis | lib/tts/* (ADR-022/023) | Works, quality/voice-availability varies by OS/browser |
| Provider switching | Parsed but dead (SPEECH_PROVIDER, VISION_PROVIDER, TRANSLATION_PROVIDER, TTS_PROVIDER) | apps/api/src/config/index.ts | This is exactly the seam you'll plug real providers into — it already exists, it's just not consumed anywhere (P2-6 in your own gap doc) |

## 2. Build-vs-reuse decisions for the three repos you found

| External repo | Verdict | Why |
| --- | --- | --- |
| apps/isl-engine (already in your zip) | Primary vision provider — wire this first | Already trained, already has a Flask API shape (/predict/static, /predict/dynamic, /process_translate), already in your monorepo. Needs a streaming wrapper, not a rebuild. |
| Sid-V5/isl-translator | Reference / later upgrade path only | No serving layer at all (CLI script + checkpoint, needs 8GB+ GPU), 30.77% WER on continuous recognition, 263-word vocabulary. Would require building an entire real-time server from nothing — more work than wiring isl-engine, for a worse measured accuracy. Revisit only if isl-engine's accuracy proves too low in Phase 7 testing; its MediaPipe Holistic 543-keypoint extraction is worth borrowing even then, not the whole repo. |
| AI4Bharat/Indic-TTS | Adopt as the TTS backend | Real ICASSP-published models, 13 Indian languages, MIT-licensed, released checkpoints. Ships as training/offline-inference code only — needs a thin FastAPI wrapper, which is a half-day task, not a research task. |
| mitarthpathak/yap-render | Reference only, don't integrate wholesale | Pure client-side demo, ~60-word fixed vocabulary, user-trained sign matching (not general recognition), no backend, no WebRTC. Useful for two ideas: (a) scoping your avatar vocabulary to a small, curated word list is the right call for your timeline, not a compromise; (b) its avatar playback UX is a reasonable pattern to copy. Don't try to merge its Next.js codebase into yours. |

## 3. Phase-wise plan

Each phase below has a goal, the concrete tasks, acceptance criteria, and a ready-to-paste prompt for a coding agent (Claude Code or similar) working inside this repo. Run phases in order. Each prompt ends each phase with a stop-and-report instruction, matching the "Definition of Done" discipline your own docs/GAP-AND-PLAN.md already uses — don't let an agent silently commit through all seven phases unsupervised.

### Phase 0 — Ground-truth audit (do this before writing any new code)

Goal: Verify what's actually true before building on it. Don't trust the README or this plan blindly either.

Tasks:

- Run apps/isl-engine standalone, hit all three endpoints with real sample input, record actual latency.

- Determine whether apps/signify is imported anywhere in apps/web, or is dead/parallel code.

- Read ADR-018, 019, 020, 022, 023 in docs/DECISIONS.md to understand why each placeholder choice was made — there may be a licensing or dataset reason that changes this plan.

- Produce docs/SEAM-MAP.md: a table of every seam, current vs target implementation, and blocking dependency.

Prompt:

Audit the techbound repo end-to-end before any implementation work. Do NOT change code yet.

1. Start apps/isl-engine (pip install -r requirements.txt; python app.py) and verify
   /predict/static, /predict/dynamic, /process_translate all respond correctly against
   sample input constructed from existing fixtures or built by hand. Record exact
   request/response latency for each endpoint.
2. Search the entire apps/web source tree for any import of apps/signify. Report
   whether it's wired into the running web app or is an orphaned/parallel implementation.
3. Read docs/DECISIONS.md ADR-018, ADR-019, ADR-020, ADR-022, ADR-023 and summarize,
   for each, the specific reason the team chose a placeholder/heuristic/rule-based/
   browser-native approach over a real one (budget, licensing, dataset, time).
4. Produce docs/SEAM-MAP.md: a markdown table with columns Seam | Input | Output |
   File(s) | Current implementation | Target implementation | Blocking dependency,
   covering: mic STT, speech→ISL gloss, gloss→avatar motion, camera→landmarks,
   landmarks→sign classification, sign gloss→sentence, sentence→TTS.

Do not modify any production code in this task. Stop after producing the seam map
and audit findings, and report them without committing unless told to.

### Phase 1 — Wire apps/isl-engine into the live call (highest-impact phase)

Goal: Replace the heuristic in-browser classifier with the real trained model for camera→sign recognition, streamed live during a call.

Key decisions:

- Transport: API-mediated WebSocket relay (browser → apps/api → apps/isl-engine), not a direct browser→isl-engine connection — keeps the model server-side and reuses the existing Socket.io room/signaling infrastructure that already carries captions.

- Reuse the MediaPipe landmarks already extracted client-side (mediapipeAdapter.ts) rather than re-running MediaPipe or re-encoding video server-side — this is the difference between a fast, demo-able pipeline and a slow one.

- isl-engine today only has file-upload HTTP endpoints; it needs a new streaming endpoint that accepts rolling landmark windows and calls inference_hierarchical.py directly.

Acceptance criteria: a live call streams real hand landmarks to isl-engine via the API relay, gets back a real classification with a real (not invented) confidence number, surfaces it in the existing captions UI, with measured end-to-end latency logged.

Prompt:

Goal: replace the heuristic in-browser ISL classifier with the already-trained
apps/isl-engine model, streamed live during a WebRTC call via the existing Socket.io
signaling server.

Constraints:
- Do not break the existing heuristic classifier path. Add VISION_PROVIDER=isl-engine
  as a new option alongside the existing 'mediapipe' heuristic and 'stub', following
  the same resolved-provider pattern already intended for SPEECH_PROVIDER /
  TRANSLATION_PROVIDER / TTS_PROVIDER in apps/api/src/config/index.ts (see
  docs/GAP-AND-PLAN.md P2-6 for the intended pattern — those flags are currently
  parsed but unconsumed; follow the same resolution convention here).
- Reuse the MediaPipe landmarks already extracted client-side in
  apps/web/src/lib/vision/mediapipeAdapter.ts. Do not re-run MediaPipe or re-encode
  video server-side.
- apps/isl-engine already has trained checkpoints (best_model_new.pth,
  checkpoints/gating_model, checkpoints/group_0..2) and inference_hierarchical.py.
  Add a WebSocket streaming endpoint to apps/isl-engine that accepts a rolling window
  of landmark frames (reuse the existing 154D feature layout from preprocessing.py)
  and returns {sign, group, confidence, breakdown:{gating, specialist}} per window,
  without going through the existing Flask file-upload endpoints.
- apps/api should relay landmark windows from the browser to this new isl-engine
  endpoint and relay predictions back over the existing room signaling channel used
  for captions/translation metadata (realtime/signaling.ts, realtime/rooms.ts). Do not
  expose isl-engine directly to the browser or the internet.
- Build apps/web/src/lib/vision/islEngineProvider.ts implementing the same provider
  interface the existing heuristic classifier implements, sourcing results from the
  API relay. Mark it trained: true with the actual confidence the model returns —
  never invent a confidence number.
- Wire it into useCall.ts / useInCallTranslation behind the VISION_PROVIDER flag; keep
  the heuristic path as the default fallback when isl-engine is unreachable, with a
  visible 'unavailable, using heuristic' state following the existing §29 async-state
  convention described in docs/GAP-AND-PLAN.md section 5.
- Add tests: a websocket relay test with a mocked isl-engine response, a
  provider-selection config test, and a fallback test verifying the heuristic path
  activates when the isl-engine connection drops.
- Measure and log actual end-to-end latency (landmark capture → prediction received)
  using the existing telemetry hooks. Report it as measured, never as an assumed target.
- Add an ADR to docs/DECISIONS.md describing this integration and update
  docs/ARCHITECTURE.md with the new data flow.

Stop after this phase and report what you built, the measured latency, and anything
you could not wire up, without committing unless explicitly told to.

### Phase 2 — Sign gloss → grammatical sentence

Goal: apps/isl-engine outputs a gloss sequence ("I YOU MEET TOMORROW"); its own sentence_model.py / translation_model.py claims to do SOV→SVO grammar correction. Verify this is real, working code — not just README copy — and wire it in as the step feeding TTS.

Tasks:

- Test sentence_model.py standalone against several known gloss sequences; confirm output quality.

- If functional: expose it from the same streaming service as Phase 1's endpoint, chained after classification.

- If broken or only partially implemented: build a small, explicitly-labelled rule-based SOV→SVO reorderer as a stopgap (consistent with the rest of the repo's "never present heuristic as trained" convention) rather than silently shipping broken output.

Prompt:

Goal: turn a sequence of recognized ISL glosses into a grammatical English sentence,
reusing or replacing apps/isl-engine/sentence_model.py as appropriate.

1. Test sentence_model.py and translation_model.py standalone against at least 10
   known gloss sequences drawn from labels.npy / labels_2hand.npy. Report actual
   output quality — do not assume the README's claims are accurate.
2. If the existing grammar logic produces correct, fluent sentences: expose it as a
   function callable from the streaming endpoint built in Phase 1, chained after
   classification so a finished gloss window triggers sentence formation.
3. If it is broken, incomplete, or only handles a narrow subset: build a minimal,
   clearly-labelled rule-based SOV→SVO reorderer (tense marker handling, pronoun
   resolution) as an explicit stopgap — label it the same way the rest of the repo
   labels rule-based components (e.g. ADR-020's glossary), never as a trained model.
4. Add unit tests covering both the happy path and ambiguous/short gloss sequences
   (e.g. a single-word gloss with no verb).
5. Document the decision (reused vs rebuilt) in docs/DECISIONS.md.

Stop after this phase and report actual sentence-formation quality with examples.

### Phase 3 — Replace browser TTS with AI4Bharat Indic-TTS

Goal: Wrap Indic-TTS's released checkpoints in a small internal inference service and call it from the existing TTS seam.

Tasks:

- Stand up a FastAPI service wrapping Indic-TTS's released FastPitch + HiFi-GAN checkpoints (download from the project's release page — do not attempt to train from scratch).

- Expose POST /synthesize {text, lang} → audio stream.

- Pre-warm/cache models per language to avoid cold-start latency mid-call.

- Wire TTS_PROVIDER=indic-tts into the existing (currently dead) config switch; default fallback to browser SpeechSynthesis when unreachable.

- Confirm MIT license on the repo and the specific released checkpoint terms before using them in anything beyond a private demo.

Prompt:

Goal: add AI4Bharat Indic-TTS as a real TTS_PROVIDER option, replacing browser
SpeechSynthesis as the default for synthesizing sentences back to the blind caller.

1. Stand up a small FastAPI service (new directory, e.g. services/tts-indic/) that
   loads AI4Bharat Indic-TTS's released FastPitch + HiFi-GAN checkpoints (from the
   project's GitHub release, not retrained) for a small initial set of languages
   (start with English + Hindi; confirm which languages the released checkpoints
   actually cover before promising more).
2. Expose POST /synthesize accepting {text, lang} and streaming back audio (WAV or
   equivalent), with models pre-loaded at startup, not per-request, to avoid cold-start
   latency during a live call.
3. Wire TTS_PROVIDER=indic-tts into apps/api/src/config/index.ts's existing provider
   resolution pattern (currently parsed but unconsumed per docs/GAP-AND-PLAN.md P2-6).
4. Update apps/web/src/lib/tts/* to call this service when TTS_PROVIDER=indic-tts is
   resolved, falling back to browser SpeechSynthesis when the service is unreachable,
   with a visible state change in the UI (not a silent fallback).
5. Confirm and document the license terms of both the Indic-TTS repository (MIT) and
   the specific released checkpoints you download, in docs/DECISIONS.md.
6. Measure and log actual synthesis latency per request.

Stop after this phase and report measured latency and which languages are actually
working end-to-end.

### Phase 4 — Upgrade speech→ISL-gloss and mic STT reliability

Goal: The current rule-based glossary is thin, and browser Web Speech API isn't available on all browsers (notably Firefox) — a real risk if anyone demos this outside Chrome/Edge.

Tasks:

- Expand the rule-based gloss vocabulary and grammar rules (keep it explicitly labelled rule-based — there is no trained speech→gloss model available to you here, and pretending otherwise would violate the repo's own honesty convention).

- Add a server-side STT option (e.g. faster-whisper or whisper.cpp) behind the existing SPEECH_PROVIDER=whisper reserved flag, for browsers/situations where Web Speech API isn't available or isn't accurate enough.

- Keep browser STT as the zero-infrastructure default; make server Whisper opt-in via the same provider-resolution pattern.

Prompt:

Goal: improve reliability of the mic→text→ISL-gloss path for the blind caller's side
of the call.

1. Expand lib/translation/*'s rule-based glossary and grammar rules to cover a wider,
   explicitly scoped vocabulary (coordinate this vocabulary with whatever word list is
   chosen for the avatar in Phase 5, so the same words are speakable and signable).
   Keep this explicitly labelled as rule-based in code comments and docs/DECISIONS.md
   — do not represent it as a trained model.
2. Implement SPEECH_PROVIDER=whisper as a real, working option (currently a reserved,
   unimplemented flag per .env.example): stand up a small server-side STT service
   using faster-whisper or whisper.cpp, expose it over the existing API, and wire it
   into lib/speech/* behind the provider flag, with browser Web Speech API remaining
   the zero-infrastructure default.
3. Add a visible capability check: if Web Speech API isn't available in the current
   browser (e.g. Firefox) and SPEECH_PROVIDER=stub is resolved, surface an 'unavailable
   in this browser' state per the existing §29 convention rather than failing silently.
4. Add tests for gloss coverage and for provider fallback behavior.

Stop after this phase and report the final vocabulary size and measured STT latency
for both providers.

### Phase 5 — Gloss → real 3D avatar animation

Goal: Replace (or meaningfully augment) the procedural placeholder rig with real ISL sign animations for a deliberately scoped vocabulary — matching yap-render's realistic approach rather than attempting full ISL coverage.

Decision: Build a hybrid avatar: curated real animation clips for a scoped vocabulary (ideally matching apps/isl-engine's own label set in labels.npy/labels_2hand.npy, so the same sign vocabulary works in both directions of the call), with graceful fallback to ISL fingerspelling (letter-by-letter) for anything outside that vocabulary. A full real-ISL animation library is out of scope for a coding agent — it needs an ISL consultant/animator, same as your own docs/GAP-AND-PLAN.md already concludes.

Prompt:

Goal: give the 3D avatar real, curated ISL sign animations for a deliberately scoped
vocabulary, with graceful fingerspelling fallback outside it — not an attempt at full
ISL coverage.

1. First resolve apps/signify vs lib/avatar/*: confirm from Phase 0's audit which one
   is actually live in the running web app. If apps/signify has usable animation
   assets not present in lib/avatar/*, migrate the usable parts into lib/avatar/*
   rather than maintaining two avatar systems; if apps/signify is dead code, remove it
   or clearly mark it archived.
2. Define the demo vocabulary as the intersection of: apps/isl-engine's label set
   (labels.npy / labels_2hand.npy), the gloss vocabulary expanded in Phase 4, and
   whatever word list this task can realistically source or produce animation for
   (target 40–80 words, not hundreds — report what's actually achievable, don't
   overcommit).
3. For each word in the final vocabulary, wire a real animation clip (GLB or
   equivalent) into the avatar; where no real clip can be sourced within scope, fall
   back to the avatar fingerspelling the word letter-by-letter rather than showing
   nothing or a wrong sign.
4. Keep the procedural placeholder logic as the fingerspelling fallback engine rather
   than discarding it — it still has a job.
5. Update docs/DECISIONS.md with which words got real animations, which are
   fingerspelled, and an honest note (matching the existing GAP-AND-PLAN.md
   convention) that full ISL vocabulary coverage remains out of scope for a coding
   agent without ISL consultant/animator involvement.

Stop after this phase and report the final word list split into 'real animation' vs
'fingerspelled fallback'.

### Phase 6 — Call-level integration and resilience

Goal: Make both directions run concurrently inside one live call without interfering with each other or the existing moderation/reconnect work already planned in docs/GAP-AND-PLAN.md Phase 3D/4B.

Tasks:

- Confirm the translation metadata channel carries both directions (speech→gloss captions for the deaf side; sign→sentence captions + TTS audio cue for the blind side) without cross-talk or ordering bugs.

- Define explicit per-pipeline async states (idle / listening / processing / low-confidence / unavailable / reconnecting) surfaced distinctly for each direction, per the existing §29 convention.

- Add graceful degradation: if isl-engine or the Indic-TTS service goes down mid-call, the call itself must continue on the heuristic/browser fallback rather than dropping.

- Write a real latency budget: measure (not assume) end-to-end time for mic→avatar-motion-start and camera→audio-start, report each in docs/PERFORMANCE.md with the exact measurement command used.

Prompt:

Goal: integrate both completed pipelines (Phases 1–5) into a single live call so they
run concurrently without interference, building on the existing group-call and
reconnect work already planned in docs/GAP-AND-PLAN.md Phase 3D/4B.

1. Verify the existing translation metadata channel (participantUserId-tagged
   translation/transcript payloads) correctly carries both directions simultaneously
   in a two-person call without cross-talk, dropped messages, or ordering bugs under
   real network conditions (not just unit tests).
2. Implement explicit, visually distinct async states for each pipeline direction
   (idle/listening/processing/low-confidence/unavailable/reconnecting), following the
   existing §29 state convention, so a user always knows which direction of the
   conversation is or isn't currently working.
3. Verify and, if needed, implement graceful degradation: killing the isl-engine
   process or the Indic-TTS service mid-call must not drop the call — it must fall
   back to the heuristic classifier / browser TTS with a visible state change.
4. Measure actual round-trip latency for both directions under a real two-browser
   test call: (a) mic input → avatar motion start, (b) camera sign → synthesized audio
   start. Log the measurement methodology and results in docs/PERFORMANCE.md — report
   only numbers you actually measured, never estimates presented as measurements.
5. Add E2E coverage (extending the Playwright plan already described in
   docs/GAP-AND-PLAN.md Phase 4D) for a full two-pipeline call session.

Stop after this phase and report the measured latencies and any interference issues
found between the two pipelines.

### Phase 7 — Honest quality gate before you demo this to anyone

Goal: Don't let this ship as "we built an ISL translator" if the real accuracy is mediocre — your own repo's existing culture (see docs/GAP-AND-PLAN.md section 5: "confidence, latency, FPS, uptime: measured or explicitly null — never invented") already sets this bar; hold the integration work to it too.

Tasks:

- Run the full integrated pipeline against ~20–30 known phrases in both directions with real people (team members are fine), log the actual success rate.

- Update docs/ACCESSIBILITY-AUDIT.md and docs/PERFORMANCE.md with real numbers from this test, not projected ones.

- Make the realistic vocabulary scope visible in the product UI itself (e.g. "supported signs" list or indicator), so a live demo doesn't silently fail on words outside scope and look broken — scope honestly communicated reads as intentional design, not as a bug.

Prompt:

Goal: produce an honest, measured quality readout for the integrated system before
any public demo, and make the system's real scope visible to users rather than
hidden.

1. Run the full two-direction pipeline (mic→avatar and camera→voice) against 20–30
   known phrases drawn from the Phase 4/5 vocabulary, with at least two different
   people, recording pass/fail and confidence per attempt.
2. Write the real results (not projections) into docs/PERFORMANCE.md and
   docs/ACCESSIBILITY-AUDIT.md, following the existing format in those files.
3. Add a visible 'supported vocabulary' affordance in the call UI (e.g. a panel or
   indicator listing the words/phrases the system currently signs and recognizes),
   so users and demo audiences understand the system's real scope instead of
   encountering silent failures on out-of-scope input.
4. Summarize, in one short section of docs/DECISIONS.md, what is production-honest to
   claim about this system today versus what remains aspirational — mirroring the
   'Not achievable by code alone' framing already used elsewhere in this repo's docs.

Stop after this phase and report the measured pass rate and anything materially
worse than expected.

## 4. Execution order

Phase 0  Audit (half day)
   ↓
Phase 1  Wire real isl-engine model into the call   ← highest impact, do first
   ↓
Phase 2  Gloss → sentence grammar
   ↓
Phase 3  Real TTS (Indic-TTS)
   ↓
Phase 4  Speech→gloss + STT reliability upgrade
   ↓
Phase 5  Real avatar animations (scoped vocabulary + fingerspelling fallback)
   ↓
Phase 6  Call-level integration, concurrency, resilience
   ↓
Phase 7  Honest quality gate / demo readiness

Phases 1–3 are independent of each other and could run in parallel if you have more than one person working on this; Phases 4–5 depend on the vocabulary decisions made during Phase 1 (isl-engine's label set) to stay coherent across both directions; Phase 6–7 require everything before them to exist.

## 5. What not to do

- Don't attempt to integrate Sid-V5/isl-translator or rebuild a new vision model from scratch — you already have a trained one sitting unused in your own repo.

- Don't port yap-render's Next.js codebase wholesale — borrow its vocabulary-scoping idea and avatar UX pattern only.

- Don't let any phase silently claim a capability it doesn't have — this repo's own existing documentation culture (honest trained: false labels, null instead of invented metrics) is a real asset; the integration work should extend that discipline, not quietly abandon it the moment something gets wired up and looks impressive in a demo.